## Slide 1
SIGNATURE · SIGCOMPASS · PROJECT ARCTURUS
The engine is built.
Final non-prod status: code complete. Every feature planned for this phase is built, tested, and deployed — today we walk through it together.
Non-prod code complete · 3 data products in Toggle · SSO end-to-end · AI Studio ready
Denise Gosnell, Ph.D. | Board Walk-Through | August 2026
Notes: Welcome. Frame: this is the final status update of the build phase — non-prod code complete — followed by the live demo, what we need from the board during testing, and the strategy discussion. Keep it celebratory but grounded: the engine is real and they will touch it today.

## Slide 2
Signature CDP · SigCompass · Board Walk-Through · August 2026
2
TODAY'S WALK-THROUGH
Agenda
1
The build: Final status: non-prod code complete — what shipped, what remains, the road ahead
10 min
2
Live demo: A guided tour of the engine — from SigNet sign-in to the AI Studio
20 min
3
Your part: The testing window: what to try, how to ask the AI questions, how to report bugs
10 min
4
The flywheel: Connecting February's data strategy to what you just saw — then the floor is yours
20 min
One hour of walk-through, one goal: every board member leaves ready to test the engine themselves.
Notes: Four parts. Set the expectation up front that part 4 is a discussion, not a presentation — they should be collecting questions as we go.

## Slide 3
Signature CDP · SigCompass · Board Walk-Through · August 2026
3
STATUS SCORECARD
Where we landed
141
production pipelines
109
test pipelines
605
verified assertions
0
known bugs open
Non-prod code complete: the full bronze → silver → gold platform runs in Signature’s AWS, and Toggle renders three data products from it — data quality, revenue, and Storybook analytics.
Pipeline and assertion counts are from the July 10 verified build — the platform has only grown since, and every deployed test is green.
Notes: Headline: code complete. The four tiles carry the rigor story from June and July. Counts are the July 10 hand-verified numbers; since then we added the Storybook analytics product and the finished revenue funnel, so the real totals are higher — refresh from the latest build if you want exact figures on the day.

## Slide 4
Signature CDP · SigCompass · Board Walk-Through · August 2026
4
MOMENTUM
What closed since July 10
Storybook analytics shipped — a third live data product — booking-journey metrics, with real hot-leads-by-family
Revenue funnel completed — every trip staged Quoted → Confirmed → Travelled, organized by travel-start month
Advisor & client metrics fixed and extended — distinct advisor counts by month; daily new-client trend with date ranges
Data trust hardened — junk dates (1899–2079) filtered, supplier names joined in, every observed phone-format error normalized
SSO live end-to-end — SigNet portal → Cognito → Toggle, with test users and a full SSO test design delivered
Toggle’s full request list shipped — every item from the front-end team’s lists built, tested, deployed — all known bugs closed
DATA PRODUCTS LIVE IN TOGGLE
1 → 3
Jun 11 Data quality
Jul 10 + Revenue
Aug 7 + Storybook analytics
Notes: The month since July 10 was about finishing: the third data product (Storybook analytics), the complete revenue funnel, metric corrections Toggle asked for, and SSO running end to end. As of July 30, every item on Toggle’s list was built, tested and deployed, and all known bugs were closed.

## Slide 5
Signature CDP · SigCompass · Board Walk-Through · August 2026
5
MEDALLION — FINAL STATUS
Every layer, built and deployed
RAW sources
Signet CDC — 20+ source tables
Storybook raw events — live
BRONZE clean / type
Signet — normalized & cleaned
Storybook — normalized & cleaned
SILVER foundational APIs
Identity APIs
Data-quality metrics
Revenue APIs
Storybook session metrics
GOLD cubes + serving
DQ cube + GraphQL serving
Revenue cube + serving → Toggle
Storybook analytics → Toggle
C-360 write-backs · next phase
Built & deployed
Next phase (dashed)
TOTAL 141 pipelines · 109 test pipelines · 605 assertions · all green (Jul 10 count — grown since)
Notes: Same picture we have tracked since June — but now everything the non-prod phase called for is solid. The only dashed box left on this chart is next-phase work (C-360 write-backs into Storybook and marketing tools, on the 2027 roadmap from the February strategy).

## Slide 6
Signature CDP · SigCompass · Board Walk-Through · August 2026
6
DEPLOYED
What is live right now
Full medallion platform in Signature’s AWS Flink, Kafka, Postgres and the serving APIs run as managed services — data never leaves Signature’s cloud
Toggle UI on live non-prod data data-quality, revenue, and Storybook tabs rendering from the platform
AI Studio plain-English questions over governed endpoints — PII filtered before the model, Bedrock in-AWS, nothing stored
SSO end-to-end one click from the SigNet portal; role-based access via Cognito
CSV downloads take any view with you, from every tab
Blue-green deploys the full assertion suite re-runs before any change is promoted — rollback is instant
THREE GOVERNED SERVING ENDPOINTS
Data quality coverage & completeness GraphQL + MCP
Revenue funnel · suppliers · advisors GraphQL + MCP
Storybook analytics journeys & hot leads GraphQL + MCP
Consolidating to a single endpoint is on the optimization list — details in the appendix.
Notes: Everything on this slide is running today and will be shown live in part 2. The AI Studio bullet is the safety story in one line — worth saying out loud before the demo so questions feel safe.

## Slide 7
Signature CDP · SigCompass · Board Walk-Through · August 2026
7
ENGINEERING HONESTY
Known engineering work to complete
Code complete means the features are in. These optimizations and hardening items run during the testing window — none of them block your testing.
Workstream | What & why (the ROI) | Size
Data-catalog import re-architecture | Collapses non-prod data infrastructure from 3 platforms to 1 — lower cost, simpler operations | 2 days
E.164 phone-pattern sweep | Hunt remaining phone-number patterns in the error logs to lift phone-coverage accuracy further | 2 days
Non-prod Storybook event stream | Replaces mock data in the Storybook tab with live events — cross-team dependency on Cenora; coordination underway | External
Auto-ticketing from AI Studio | Common questions the data can answer but the API doesn’t expose yet become GitHub tickets automatically | In design
SSO test hardening | Broader automated test coverage across agency and owner roles | Scoped
Prompt-injection attack testing | Adversarial security testing of the AI Studio before the alpha cohort touches production | Scoped
The one external dependency: the Storybook event stream (highlighted). Until it lands, the Storybook tab shows representative mock data — exactly as demoed on Friday.
Notes: This is the honest engineering list. First two have hard estimates (2 days each). The Storybook stream is the one item outside our control — a Cenora dependency; the working session is being scheduled now. The last three are hardening items that run during the testing window.

## Slide 8
Signature CDP · SigCompass · Board Walk-Through · August 2026
8
THE ROAD FROM HERE
From today to the Owners Meeting
AUG 7 – SEP 29 · INTERNAL (NON-PROD) TESTING WINDOW — YOUR WINDOW
Fri, Aug 7 Non-prod code complete — this walk-through; testing opens
Fri, Aug 28 Production turned on; production testing begins
Fri, Sep 4 Production testing fully underway
Week of Sep 29 Owners Meeting, San Antonio — alpha cohort announced
Oct 5 – Nov 13 Alpha: agency owners live on production
The only technical difference between non-prod and production is the volume of data — the engine is the same.
Notes: Walk left to right. The teal band is the board’s window. Production comes on Aug 28 and must be in full test by Sep 4 — that is what makes the Sep 29 Owners Meeting a full-data reveal. Alpha (Oct 5 – Nov 13) is a subset of agency owners on production, announced in San Antonio.

## Slide 9
Signature CDP · SigCompass · Board Walk-Through · August 2026
9
THE MESSAGE · HOW WE POSITION TODAY
What today is — and what it isn’t
TODAY — SEE THE ENGINE, JUDGE THE DIRECTION
The real system — live in Signature’s cloud, not a prototype
The full UI you’ll put in owners’ hands
Ask it anything — the AI Studio answers from governed data
Non-prod = the same engine at reduced data volume
NOT YET — AND BY DESIGN
The numbers are not 100% current — the full-volume, current-data debut belongs to the Owners Meeting, Sept 29
The Storybook tab runs on representative mock data until the upstream non-prod stream lands (in motion with Cenora) — exactly as shown on Friday
So: don’t audit today’s figures — audit the engine, the experience, and the direction
“Today is the beautiful tour of the ship before the sailing. The voyage itself — full, current data — departs from San Antonio on September 29.”
Notes: This is the repositioning moment (decision with Karen): we are demoing non-prod, so the board cannot check it for 100% currentness yet — that is the Owners Meeting. What they CAN do today is see the engine and understand the business and the direction. Storybook tab = mock data, exactly as seen Friday, because of the upstream stream dependency. Land this before anyone opens a laptop.

## Slide 10
Signature CDP · SigCompass · Board Walk-Through · August 2026
10
PART 2
Live demo: touring the engine
From SigNet sign-in to the AI Studio. Interrupt freely — it’s your engine now.
Notes: Switch to the live environment here. The next slide is the map of the six stops if you want it on screen while people find seats, or as the fallback if connectivity misbehaves.

## Slide 11
Signature CDP · SigCompass · Board Walk-Through · August 2026
11
THE TOUR
Six stops
1
Sign in from SigNet One click, single sign-on, role-based access Watch for: no new passwords, no new portals
2
Data-quality tab Client-record coverage by agency and advisor Watch for: where cleanup pays back fastest
3
Revenue tab Quoted → Confirmed → Travelled by travel month; suppliers by name Watch for: the shape of the funnel
4
AI Studio Ask questions in plain English Watch for: answers drawn from the same governed APIs as the charts
5
Storybook tab Booking-journey analytics and hot leads Mock data today — flagged until the upstream stream lands
6
CSV downloads Take any view with you Watch for: what your team would do with this on Monday
Notes: Six stops, ~3 minutes each. Stop 4 (AI Studio) is where you hand the keyboard to a board member and let them ask something real. Stop 5: say “mock data” out loud before showing the tab.

## Slide 12
Signature CDP · SigCompass · Board Walk-Through · August 2026
12
PART 3
Now it’s your turn
Non-prod testing runs from today through the Owners Meeting — here’s what to test, what to ask, and how to report what you find.
Notes: Transition from “we built” to “you test.” Three slides: what testing is available, the #1 ask (AI Studio questions), and the bug loop — then the date we reconvene.

## Slide 13
Signature CDP · SigCompass · Board Walk-Through · August 2026
13
THE TESTING WINDOW
What you can test — starting now
Explore every dashboard Filter, drill, and compare across the data-quality and revenue tabs — through your own agency lens.
Interrogate the AI Studio Ask real business questions in plain English. This is the #1 ask — next slide.
Stress the edges Odd filters, big CSV exports, fast tab-switching, second sign-ins. Please try to break it.
Challenge the numbers If a figure doesn’t match your intuition, that’s a finding — tell us, and we’ll show the lineage.
Environment: non-prod (same engine, reduced data volume) Access: SSO from SigNet — credentials & instructions arrive by email Window: Aug 7 → Sep 29
Notes: Four modes of testing — exploration, interrogation, stress, and challenge. The strip at the bottom is the logistics; the credentials email carries step-by-step instructions and the bug form link.

## Slide 14
Signature CDP · SigCompass · Board Walk-Through · August 2026
14
THE #1 ASK
Ask questions inside the AI Studio
Your questions are the roadmap What you ask determines which views and APIs we expose next.
Unanswered ≠ unanswerable If the data can answer but the UI can’t yet, your question becomes an engineering ticket — we’re automating that flow.
It’s safe to ask anything PII is filtered before any model call; models run on Bedrock inside Signature’s AWS; nothing is stored or used for training.
TRY THESE ON DAY ONE
“How did quoted vs. travelled revenue trend by month this year?”
“Which suppliers drove the most travelled revenue for my agency?”
“How many new clients did we add each day this month?”
“What share of my clients have a valid email and phone on file?”
“Which client families are flagged as hot leads right now?”
Notes: The single most valuable thing a board member can do in August: open the AI Studio and ask it what they actually want to know. Every question is telemetry for the roadmap — and the safety line (PII filtered, in-AWS, nothing stored) removes the hesitation.

## Slide 15
Signature CDP · SigCompass · Board Walk-Through · August 2026
15
WHEN SOMETHING LOOKS WRONG
The bug-reporting loop
1 · Capture
Screenshot, what you expected, and where you were (tab + filters).
2 · Submit
One form — the Monday board form. The link arrives with your credentials email.
3 · Auto-ticket
Your submission becomes an engineering ticket automatically. No chasing, no email threads.
4 · Fix & confirm
Turnaround target of 4–24 hours during internal testing — and we confirm back to you when it’s fixed.
Questions are feedback too. “Why is this number X?” regularly uncovers real issues — send it through the same form, or just ask it in the AI Studio.
For the alpha cohort this fall, we’re finalizing a 1–3 business-day SLA; during internal testing you get the fast lane.
Notes: One intake path: the Monday board form, auto-converted to engineering tickets. 4–24h turnaround target during internal testing (the alpha SLA of 1–3 business days is being finalized). Emphasize: a confusing number is as valuable as a broken button.

## Slide 16
Signature CDP · SigCompass · Board Walk-Through · August 2026
16
SAVE THE DATE
Week of September 29
Owners Meeting · San Antonio — the next time we look at this together.
Full production data on stage. The alpha cohort announced. The real thing.
Aug 28 production turned on
Sep 4 production testing fully underway
Oct 5 alpha cohort goes live
Between now and then: you test, we harden.
Notes: The commitment date: week of Sept 29, Owners Meeting, San Antonio — the full-data look. The three tiles are the run-up milestones so the board knows exactly what happens between now and then.

## Slide 17
Signature CDP · SigCompass · Board Walk-Through · August 2026
17
PART 4
From data strategy to flywheel
Picking up where February’s “Closing the Loop” left off — and then opening the floor.
Notes: Bridge back to the February board deck (“Closing the Loop: a revenue-focused data strategy”). The next three slides: promise vs. delivery, the flywheel, and today-vs-Sept-29 — then discussion.

## Slide 18
Signature CDP · SigCompass · Board Walk-Through · August 2026
18
CLOSING THE LOOP
February promised, August delivered
Start with the revenue decision
→
Revenue is a live data product: the booking funnel, suppliers, and advisors — by travel month
Build deep, not wide
→
Three deep data products — data quality, revenue, Storybook analytics — not dashboards-for-all
Automate the infrastructure
→
AI-generated pipelines and APIs: 141 pipelines rebuilt and re-verified on every single change
Secure · scalable · observable
→
One AWS environment, PII governed at the API layer, 605 self-verifying assertions
“87% of data projects never reach production”
→
This one is deployed — and you’re about to test it yourselves
The internal engine that kickstarts the cooperative’s data flywheel — shipped.
Notes: Left column is verbatim from the February strategy deck; right column is what stands deployed today. The Gartner stat lands the point: most data programs die before production — this one is live and testable.

## Slide 19
Signature CDP · SigCompass · Board Walk-Through · August 2026
19
HOW THIS GROWS REVENUE
The cooperative’s data flywheel
REVENUE
GROWTH
MORE DATA
every booking, client & session enriches the co-op’s shared asset
SMARTER CRUISE
RECOMMENDATIONS
the engine turns shared data into next-best-trip guidance
MORE PERSONAL
EXPERIENCES
advisors meet every client with full context
MORE BOOKINGS
trust converts — booking rates rise
Each turn compounds: richer data sharpens recommendations, sharper recommendations create more personal experiences, personal experiences win more bookings — and every booking feeds the data. Member-owned, and it never stops spinning.
Notes: The executive flywheel — the one picture to remember. Walk it clockwise from MORE DATA. Revenue growth sits in the middle because it is the output of the loop, not a stop on it. Tie back to Amazon (~35% of revenue from recommendations) and McKinsey (personalization lifts conversions 10–15%) from the February deck if asked for evidence.

## Slide 20
Signature CDP · SigCompass · Board Walk-Through · August 2026
20
WHY TODAY MATTERS
You’ve now seen the engine
TODAY — THE TOUR
The real engine, live in Signature’s cloud
The full UI and the AI Studio, in your hands
Non-prod data — reduced volume, same machinery
Your questions start steering the roadmap today
SEPT 29 — THE VOYAGE
Full production data on the Owners-Meeting stage
San Antonio: the cooperative’s owners see it current
The alpha cohort announced — owners go hands-on in October
You walk in already fluent — you’ve been using it since August
“Like touring a beautiful ship before her maiden voyage — every deck is real, every system is running. The itinerary begins September 29.”
Notes: Land the metaphor and the asymmetry: the board gets the tour now precisely so the owners get a flawless voyage on Sept 29 — with board members as experienced guides rather than fellow first-time passengers.

## Slide 21
Signature CDP · SigCompass · Board Walk-Through · August 2026
21
OVER TO YOU
Three questions to start the discussion
1
Where would a trusted next-trip recommendation change a real client conversation first in your agency — and who makes that call today?
2
What would these numbers have to show — or survive — before you’d run your agency on them?
3
Which automated decision from February’s strategy should the flywheel power first: next-best-trip, personalized upsell, or lead routing?
We’re here to listen: the roadmap after September 29 gets built from this conversation.
Notes: Open the floor with Q1 (concrete, personal to each owner’s agency). Q2 surfaces the trust threshold — capture the answers verbatim; they become acceptance criteria. Q3 forces a prioritization signal among the February automation candidates. Let silence do its work.

## Slide 22
Signature CDP · SigCompass · Board Walk-Through · August 2026
22
THE NORTH STAR
Walk into San Antonio having used it —
not just heard about it
Test it yourself
Log in, click around, download. A few minutes a week between now and Sept 29 is enough.
Ask it questions
Every question trains the roadmap — and your hardest questions now become our credibility on stage later.
Champion the flywheel
Leave aligned that the cooperative’s shared data is how members grow revenue — and say so to the owners.
If this room leaves committed to those three things, today did its job — and September 29 takes care of itself.
Notes: The North Star of this demo: convert the board from an audience into users and champions. Informed skeptics in August become credible advocates in front of the owners in September. This is the ask to leave ringing in the room.

## Slide 23
Signature CDP · SigCompass · Board Walk-Through · August 2026
23
SigCompass
One cooperative. One direction.
The engine is running. Testing opens now. The voyage departs September 29 from San Antonio.
Access instructions and the bug form arrive with your credentials email. Questions any time: denise@denisegosnell.ai
Thank you.
Notes: Close on the name and the promise. Logistics reminder: credentials email carries everything (access steps, bug form, example questions).

## Slide 24
Signature CDP · SigCompass · Board Walk-Through · August 2026
24
APPENDIX — FOR YOUR TESTING
Non-prod access & governed endpoints
Access — Sign in through the SigNet portal (single sign-on). Credentials and step-by-step instructions arrive by email with your testing invitation.
Bugs & requests — Submit through the Monday board form (link in the same email). Submissions become engineering tickets automatically.
Governance — PII is annotated in the data catalog and filtered at the MCP layer; access is role-based via Cognito; LLM calls run on Bedrock inside Signature’s AWS with logging off.
Data product | Endpoint host (non-prod) | Interfaces
Data quality | toggle-analytics-api-dq-non-prod-…​.api.signature.dev.sqrl.live | /v1/graphql · /v1/mcp
Storybook analytics | toggle-analytics-api-sb-non-prod-…​.api.signature.dev.sqrl.live | /v1/graphql · /v1/mcp
Revenue | prod-toggle-revenue-apis-…​.api.signature.dev.sqrl.live | /v1/graphql · /v1/mcp
Full URLs are in the credentials email; hosts abbreviated here for readability. Endpoint consolidation to a single host is on the optimization list.
Notes: Reference slide for the tech-curious — no need to present it. Hosts are abbreviated; the credentials email carries the exact links.